## Slide 1: CHRONOS AI
Big Data Analytics Based Predictive System Failure Intelligence Platform
Project Review Presentation (Day 1 – Day 26)
Presented By: B.Navya
P.Sreeram
M.Nikhitha
M.Balaji

## Slide 2: How Chronos AI Overcomes Traditional Systems (1/3)
Traditional monitoring systems have limitations like delayed failure detection, manual log analysis and lack of prediction.
1. Predictive Failure Detection
• ML predicts failures before they happen.
2. Automated Log Analysis
• AI automatically analyzes logs.
3. Reducing System Downtime
• Early alerts help prevent failures and reduce downtime.

## Slide 3: How Chronos AI Overcomes Traditional Systems (2/3)
4. Reducing Maintenance Cost
• Automation reduces manual effort.
5. Handling Large Data Efficiently
• PySpark processes large-scale log data.
6. Improving Prediction Accuracy
• Random Forest identifies patterns and predicts failures accurately.
7. Real-Time Monitoring
• Centralized dashboard provides live monitoring.

## Slide 4: Technologies Used & Conclusion (3/3)
Technologies Used:
• Python
• PySpark
• Machine Learning Algorithms
• MongoDB
• FastAPI
• React.js
Conclusion:
Chronos AI overcomes traditional monitoring limitations by providing intelligent failure prediction, automated log analysis and real-time monitoring using Big Data Analytics and Artificial Intelligence.

## Slide 5: Day 1 – Project Understanding
Work Completed
  • Studied Chronos AI concept
  • Understood problem statement
  • Defined scope
  • Identified objectives
Outcome
  ✔ Project scope and objectives finalized.

## Slide 6: Day 2 – Problem Analysis
Work Completed
  • Analyzed existing monitoring
  • Found reactive maintenance issues
  • Studied downtime causes
Outcome
  ✔ Existing system limitations documented.

## Slide 7: Day 3 – Objective Finalization
Work Completed
  • Defined objectives
  • Planned outcomes
  • Finalized goals
Outcome
  ✔ Project objectives finalized.

## Slide 8: Day 4 – Literature Survey
Work Completed
  • Reviewed predictive maintenance
  • Studied Big Data
  • Compared solutions
Outcome
  ✔ Literature survey completed.

## Slide 9: Day 5 – Research Paper Study
Work Completed
  • Studied IEEE papers
  • Compared ML techniques
  • Selected methodology
Outcome
  ✔ Research methodology finalized.

## Slide 10: Day 6 – Existing System Analysis
Work Completed
  • Studied monitoring tools
  • Identified drawbacks
  • Compared systems
Outcome
  ✔ Existing system analysis completed.

## Slide 11: Day 7 – Proposed System Design
Work Completed
  • Designed workflow
  • Defined solution
  • Planned architecture
Outcome
  ✔ Proposed solution finalized.

## Slide 12: Day 8 – Requirement Analysis
Work Completed
  • Identified functional requirements
  • Identified non-functional requirements
  • Listed modules
Outcome
  ✔ Requirements finalized.

## Slide 13: Day 9 – Technology Selection
Work Completed
  • Selected Python
  • FastAPI
  • React.js
  • MongoDB
  • PySpark
Outcome
  ✔ Technology stack finalized.

## Slide 14: Day 10 – System Architecture
Work Completed
  • Designed architecture
  • Created workflow
  • Defined module interaction
Outcome
  ✔ Architecture completed.

## Slide 15: Day 11 – SRS Preparation
Work Completed
  • Prepared IEEE SRS
  • Added requirements
  • Documented scope
Outcome
  ✔ SRS completed.

## Slide 16: Day 12 – Module Identification
Work Completed
  • Defined Authentication
  • Data Collection
  • ML
  • Dashboard
  • Reports
Outcome
  ✔ Modules finalized.

## Slide 17: Day 13 – Development Planning
Work Completed
  • Prepared roadmap
  • Planned phases
  • Created timeline
Outcome
  ✔ Development roadmap prepared.

## Slide 18: Day 14 – Environment Setup
Work Completed
  • Installed Python
  • VS Code
  • Git
  • Node.js
  • MongoDB
  • Created venv
Outcome
  ✔ Development environment ready.

## Slide 19: Day 15 – Project Setup
Work Completed
  • Created folder structure
  • Initialized backend
  • Initialized frontend
Outcome
  ✔ Project setup completed.

## Slide 20: Day 16 – Dataset Research
Work Completed
  • Researched AI4I
  • Researched HDFS
  • Researched Server Metrics
Outcome
  ✔ Suitable datasets identified.

## Slide 21: Day 17 – Dataset Collection
Work Completed
  • Collected AI4I
  • Collected HDFS
  • Collected Server Metrics
Outcome
  ✔ Required datasets collected.

## Slide 22: Day 18 – Dataset Understanding
Work Completed
  • Analyzed attributes
  • Studied structure
  • Verified target variables
Outcome
  ✔ Dataset analysis completed.

## Slide 23: Day 19 – Data Cleaning
Work Completed
  • Planned duplicate removal
  • Missing value handling
  • Preprocessing workflow
Outcome
  ✔ Preprocessing strategy finalized.

## Slide 24: Completed Activities AND Next Phase
  • ✔ Planning
  ✔ Analysis
  ✔ Literature Survey
  ✔ Technology Selection
  ✔ SRS
  ✔ Environment Setup
  ✔ Dataset Collection
  ✔ Dataset Understanding
  • Data Preprocessing
  • Feature Engineering
  • ML Model
  • FastAPI
  • MongoDB
  • Dashboard
  • Testing

## Slide 25: Day 20 – Data Preprocessing
Work Completed
  • Prepared dataset for ML
  • Removed duplicate records
  • Verified missing values
  • Saved cleaned dataset
Outcome: Clean dataset ready.

## Slide 26: Day 21 – Feature Analysis
Work Completed
  • Analyzed dataset structure
  • Identified 12 features
  • Verified data types
  • Analyzed failure distribution
Outcome: Important features identified.

## Slide 27: Day 22 – Feature Selection
Work Completed
  • Selected 6 input features
  • Selected Machine Failure target
  • Removed failure subtype columns
  • Prepared ML inputs
Outcome: Feature selection completed.

## Slide 28: Day 23 – Data Visualization
Work Completed
  • Generated failure distribution
  • Temperature graph
  • Torque graph
  • RPM graph
  • Correlation heatmap
Outcome: Data patterns understood.

## Slide 29: Day 24 – Data Preparation
Work Completed
  • Encoded Type column
  • Prepared X and Y
  • Split data 80/20
  • Training:8000 Testing:2000
Outcome: Dataset ready for ML.

## Slide 30: Day 25 – ML Algorithm Study
Work Completed
  • Studied Logistic Regression
  • Decision Tree
  • Random Forest
  • SVM and KNN
Outcome: Random Forest selected.

## Slide 31: Day 26 – Random Forest Model Training
Work Completed
  • Trained Random Forest model
  • Accuracy: 98.45%
  • Evaluated using Classification Report
  • Prediction model created
Outcome: Model successfully trained.

## Slide 32: Day 27 – Model Development
During this phase, the cleaned AI4I dataset was loaded and prepared for machine learning. Important input features were selected, categorical data was encoded, and the dataset was divided into 80% training and 20% testing sets. A Random Forest model was initialized to build the predictive failure analysis system.

## Slide 33: Day 28 – Model Training
The Random Forest model was trained using 8,000 records. The algorithm learned patterns between machine operating conditions and machine failures, enabling it to recognize future failures based on historical data.

## Slide 34: Day 29 – Model Testing
The trained model was tested with 2,000 unseen records. Predicted values were compared with actual values to validate the model's ability to generalize and accurately detect machine failures.

## Slide 35: Day 30 – Accuracy Evaluation
Model performance was measured using Accuracy, Precision, Recall, F1-Score, Confusion Matrix and Classification Report. The Random Forest model achieved an overall accuracy of 98.40%, demonstrating strong prediction capability.

## Slide 36: Day 31 – Model Comparison
Five algorithms were compared. Logistic Regression achieved 97.25%, Decision Tree 97.80%, Random Forest 98.40%, SVM 97.00% and KNN 97.05%. Random Forest produced the best overall performance.

## Slide 37: Day 32 – Model Optimization
Hyperparameters of the Random Forest model were tuned. Although the optimized model achieved 98.25% accuracy, it was slightly lower than the default model, so the default configuration was retained.

## Slide 38: Day 33 – Final Model Selection
Based on all experiments, Random Forest was selected as the final model because it achieved the highest accuracy (98.40%), reduced overfitting and delivered reliable predictions suitable for Chronos AI.